## Slide 1: Scrum adoption for information system development within complex environments
Jakub Balada
Department of Information Technologies,
Prague University of Economics

## Slide 2: Main goal
Describe benefits of the agile methodology Scrum in comparison with rigorous methodologies in the development of complex information systems.
Methods of its achievement
Critical analysis of common limitations of agile adoption at the implementation of large systems
The case study of the Scrum methodology adoption during the development of a complex information system

## Slide 3: Case study introduction
Identity and Access Management implementation for the Telefónica O2 Czech Republic
Complete management of:
  c. 18.000 employees
  c. 260.000 accounts
  c.12.500 permissions
  900 servers, 200 databases and 200 applications
First project phase managed by standard methodology
Scrum adoption during second project phase

## Slide 4: Comparison of phases by defined metrics
Metric | Phase 1 | Phase 2
Phase delay | 7 / 12 x 100 = 58.3 % | 0.25 / 4 x 100 = 6.25 %
Possibility to change requirements | 3 / 19 x 100 = 15.79 % | 2.4 / 4.25 x 100 = 56.47 %
Number of deployable releases | 3 / 19 = 0.16 per month | 4 / 4.25 = 0.94 per month
Customer visibility into project state | 5 / 19 = 0.26 per month | 4 / 4.25 = 0.94 per month

## Slide 5: Conclusion and future work
Project is characterized by limitations which should avoid Scrum adoption
Nevertheless project was marked successful primary due to the change of methodology from plan-driven to Scrum
As a future work I would like to extend practices describe in a paper for scrum adoption at large-scale projects within complex environment